SCOPE OF WORK

Railway Rake Management Control System

(Web and Mobile Application)

1. PROJECT OVERVIEW

The objective of this project is to design, develop, and implement a Railway Rake Management Control System to replace Excel-based data handling at three railway sidings:

- Pakur

- Dumka

- Kurwa

The system shall digitally manage the end-to-end coal movement from:

Mine → Road Dispatch → Railway Siding → Rake Loading → In-motion Weighment → Railway Receipt (RR) → Power Plant → Reconciliation & MIS

The application will act as a single source, where operational teams only enter data once, and all downstream calculations, validations, alerts, penalties, and dashboards are handled automatically by the system.

2. KEY OBJECTIVES

- Minimize railway penalties (especially overloading & demurrage)

- Enable real-time penalty prediction before RR

- Provide consolidated dashboards for management

- Eliminate Excel-based duplication and manual analysis

- Improve operational discipline through alerts and accountability

3. USER ROLES & ACCESS CONTROL

- Mine Operator

- Siding Operator

- Siding In-Charge

- Management

- System Admin

Role-based access and edit permissions mandatory.

4. FUNCTIONAL SCOPE (MODULE-WISE)

4.1 MINE → SIDING ROAD DISPATCH MODULE

Purpose: Digitize coal dispatch from mines to railway sidings.

Developer Scope:

- Vehicle authorization entry

- Gate pass / loading slip tracking (previous trip dependency)

- Weighbridge data entry (gross / tare / net)

- JIMMS challan reference capture

- Trip status tracking (Dispatched / In Transit / Received)

Key Outputs:

- Truck-wise DPR

- Mine dispatch summary

Note: the above-mentioned module is already existed in our existing SHAReTrack application.

4.2 SIDING COAL RECEIPT & STOCK MODULE

Purpose: Maintain live siding stock based on truck receipts.

Developer Scope:

- Shift-wise coal receipt entry

- Vehicle-wise receipt confirmation

- Auto update of siding stock

- Stock availability check for rake planning

Validations:

- Cannot receive vehicle without dispatch reference

- Cannot raise indent without sufficient stock

4.3 RAKE INDENT & PLANNING MODULE

Purpose: Digitize indent raising based on stock availability.

Developer Scope:

- Indent creation screen

- Capture indent date, time, siding, target quantity

- Link indent to siding stock

- Railway reference number field

System Logic:

- Indent is stock-driven, not date-driven

- Indent status tracking (Raised / Acknowledged / Closed)

4.4 RAKE PLACEMENT & TXR MODULE

Purpose: Capture critical pre-loading events.

Developer Scope:

- Rake placement time capture

- TXR inspection start & end time entry

- Auto TXR duration calculation

- Unfit wagon count

Outputs:

- TXR duration report

- Fit vs unfit wagon status

4.5 UNFIT WAGON MANAGEMENT MODULE

Purpose: Track and exclude unfit wagons from loading.

Developer Scope:

- Wagon-wise unfit entry

- Reason for unfit

- Marking method (flag / reflector / light)

- Auto exclusion from loading screens

4.6 WAGON-WISE LOADING & LOADER DATA MODULE

Purpose: Capture and analyze loader-wise loading data.

Developer Scope:

- Wagon-wise loading entry screen

- Loader ID and operator mapping

- CC capacity reference

- Loaded quantity entry

- Support for:

  - Loader application data (future integration)

  - Manual log book entry

System Logic:

- Auto flag overload / underload risk

- Loader-wise performance tracking

4.7 IN-MOTION WEIGHMENT MODULE

Purpose: Capture actual railway weighment data.

Developer Scope:

- Wagon-wise in-motion weighment entry

- Slip number upload / reference

- Time capture

4.8 LOADER vs WEIGHMENT COMPARISON ENGINE

Purpose: Predict penalties before RR.

Developer Scope:

- Automatic comparison of:

  - Loader-noted quantity

  - In-motion weighment quantity

- Difference calculation

- Overload / underload classification

- Alert generation

Key Output:

- Early warning dashboard (Pre-RR)

4.9 LOADING TIME & RAKE MOVEMENT MONITORING

Purpose: Prevent demurrage.

Developer Scope:

- Auto start 3-hour free time counter from rake placement

- Live time balance display

- Loading completion time capture

- Rake movement permission & actual movement time

- Delay calculation

- Alert if delay exceeds given time

4.10 RAILWAY RECEIPT (RR) MODULE

Purpose: for comparison with system data

Developer Scope:

- RR upload (PDF)

- Automatically fetch the data from RR after uploading.

- Manual RR data entry fields (if sometimes scanned RR copy received)

- Freight, penalty, GST capture

- Compare the original RR data with existing uploaded/entered data.

4.11 RECONCILIATION

Purpose: End-to-end quantity and penalty reconciliation.

Developer Scope:

- Mine vs Siding

- Siding vs Rake

- Rake vs Weighment

- Weighment vs RR

- RR vs Power Plant receipt

4.12 PENALTY MANAGEMENT MODULE

Purpose: Consolidated penalty visibility.

Developer Scope:

- Penalty type classification

- Pre-RR predicted penalty

- Post-RR actual penalty

- Siding-wise, rake-wise penalty register

4.13 DASHBOARDS & MIS

Purpose: Management support

Developer Scope:

- Siding-wise dashboard (Pakur / Dumka / Kurwa)

- Date-wise rail dispatch & penalties

- Rake-wise performance

- Loader-wise overloading trends

- Power plant wise dispatch

FINAL NOTE FOR DEVELOPER:

This system is not a data-entry application, but an operational control and penalty prevention system. Accuracy of timestamps, wagon-level data integrity, and alert logic are critical. The developer is expected to strictly follow the defined workflows and validations without altering business logic.

End of Scope of Work